AEROGLOBE

Real-Time 3D Flight Tracking Web Application

Full-Stack Agent Implementation Plan  —  Version 1.0

This document is the complete, step-by-step build specification for an autonomous agent to construct AeroGlobe — a modern, browser-based 3D globe application with real-time commercial flight tracking, animated flight paths, advanced search, and filtering capabilities. Every directory, file, dependency, API integration, and implementation detail is defined herein.

# 1. Project Overview & Goals

## 1.1 Product Vision

AeroGlobe renders a photorealistic 3D Earth in the browser. Users can watch thousands of live commercial flights in motion on their great-circle paths, click any aircraft to see full flight details, search for any flight or route, and apply powerful filters to focus on exactly the data they need.

## 1.2 Core Feature Set

- Interactive 3D globe rendered via WebGL (CesiumJS or Three.js + custom tile engine)

- Live aircraft positions and animated flight path arcs updated every 10–30 seconds

- Click-to-inspect aircraft popover: flight number, airline, origin, destination, altitude, speed, heading, aircraft type, ETA

- Full-text flight search: by flight number, airline, IATA origin/destination, city name

- Multi-axis filter panel: airline, region/country, altitude band, aircraft type, departure/arrival time window, flight status

- Route highlighting: select a flight to illuminate its full planned route as a glowing arc

- Time scrubber: replay historical flight positions for the past 24 hours

- Dark/light globe skin toggle with atmosphere shader

- Responsive layout working on desktop and tablet

## 1.3 Technology Decisions

The following technology stack is mandated for the build:

| Layer | Technology | Rationale |
| --- | --- | --- |
| Globe Renderer | CesiumJS 1.x | Best-in-class open source WebGL globe with terrain, imagery layers, entity API |
| Frontend Framework | React 18 + TypeScript | Component model, hooks, strong typing |
| State Management | Zustand | Lightweight, no boilerplate, great for streaming updates |
| Styling | Tailwind CSS v3 | Utility-first, dark-mode built in |
| Backend / API Gateway | Node.js + Express | Proxies flight API calls, caches data, protects keys |
| Flight Data — Live | OpenSky Network REST API | Free tier, 1,500 req/hr, global coverage, no auth needed for live states |
| Flight Data — Details | AviationStack or AeroDataBox | Route details, schedule, aircraft type (API key required) |
| Globe Imagery | Cesium Ion (free tier) or Bing Maps | High-res satellite basemap |
| Build Tool | Vite 5 | Fast HMR, native ES modules, great CesiumJS plugin |
| Hosting | GitHub Pages / Vercel | Free static hosting, CI/CD via GitHub Actions |
| Testing | Vitest + React Testing Library | Unit + component tests; collocated with source |

# 2. Complete Repository Structure

The following is the canonical repository layout every file the agent must create. No file should be created outside this structure without explicit justification.

## 2.1 Root Layout

aeroglobe/                          # Repository root

├── .github/

│   └── workflows/

│       ├── ci.yml                  # Lint + test on PR

│       └── deploy.yml              # Deploy to GitHub Pages on main push

├── public/

│   ├── favicon.ico

│   ├── robots.txt

│   └── cesium/                     # Cesium static assets (copied by vite plugin)

├── src/

│   ├── main.tsx                    # React entry point

│   ├── App.tsx                     # Root component + router

│   ├── vite-env.d.ts

│   ├── types/                      # All TypeScript interfaces

│   │   ├── flight.ts

│   │   ├── filters.ts

│   │   └── cesium.d.ts             # Augmented Cesium types

│   ├── store/                      # Zustand state slices

│   │   ├── flightStore.ts

│   │   ├── filterStore.ts

│   │   ├── uiStore.ts

│   │   └── index.ts

│   ├── hooks/                      # Custom React hooks

│   │   ├── useFlightData.ts

│   │   ├── useGlobe.ts

│   │   └── useSearch.ts

│   ├── services/                   # API / data layer

│   │   ├── opensky.ts              # OpenSky API client

│   │   ├── aviationstack.ts        # AviationStack client

│   │   ├── cache.ts                # In-memory response cache

│   │   └── flightPoller.ts         # Polling orchestrator

│   ├── globe/                      # CesiumJS integration

│   │   ├── GlobeViewer.tsx         # Cesium container component

│   │   ├── entities.ts             # Aircraft entity helpers

│   │   ├── paths.ts                # Arc/path rendering

│   │   ├── layers.ts               # Imagery & terrain layer setup

│   │   └── camera.ts               # Camera fly-to helpers

│   ├── components/                 # UI components

│   │   ├── layout/

│   │   │   ├── Shell.tsx           # App shell + sidebar

│   │   │   └── TopBar.tsx

│   │   ├── search/

│   │   │   ├── SearchBar.tsx

│   │   │   └── SearchResults.tsx

│   │   ├── filters/

│   │   │   ├── FilterPanel.tsx

│   │   │   ├── AirlineFilter.tsx

│   │   │   ├── AltitudeFilter.tsx

│   │   │   ├── RegionFilter.tsx

│   │   │   └── StatusFilter.tsx

│   │   ├── flight/

│   │   │   ├── FlightCard.tsx      # Click-to-inspect popover

│   │   │   ├── FlightList.tsx      # Scrollable sidebar list

│   │   │   └── FlightBadge.tsx     # Airline logo + flight tag

│   │   ├── timeline/

│   │   │   └── TimeScrubber.tsx    # Playback scrubber

│   │   └── ui/                     # Primitives

│   │       ├── Button.tsx

│   │       ├── Slider.tsx

│   │       ├── Toggle.tsx

│   │       └── Tooltip.tsx

│   └── utils/                      # Pure utility functions

│       ├── geo.ts                  # Great-circle math

│       ├── format.ts               # Time / altitude formatters

│       └── constants.ts

├── server/                         # Express backend proxy

│   ├── index.ts                    # Server entry

│   ├── routes/

│   │   ├── flights.ts              # /api/flights routes

│   │   └── search.ts               # /api/search routes

│   ├── middleware/

│   │   ├── cache.ts                # Server-side response cache

│   │   └── rateLimit.ts

│   └── types.ts

├── tests/

│   ├── unit/

│   │   ├── geo.test.ts

│   │   ├── format.test.ts

│   │   └── flightStore.test.ts

│   └── components/

│       ├── SearchBar.test.tsx

│       └── FlightCard.test.tsx

├── .env.example                    # Environment variable template

├── .env.local                      # Local secrets (git-ignored)

├── .eslintrc.cjs

├── .prettierrc

├── .gitignore

├── index.html                      # Vite root HTML

├── package.json

├── tsconfig.json

├── tsconfig.node.json

├── vite.config.ts

├── tailwind.config.ts

├── postcss.config.cjs

└── README.md

# 3. Critical Infrastructure & Requirements

## 3.1 External API Accounts Required

The agent must document and the developer must obtain the following accounts before deployment:

| Service | Purpose | Free Tier Limits | Env Variable |
| --- | --- | --- | --- |
| OpenSky Network | Live aircraft positions (lat, lon, alt, heading, speed) | 1,500 req/hr anonymous; 4,000/hr with free account | OPENSKY_USER / OPENSKY_PASS (optional) |
| AviationStack | Flight schedule, route details, airline info | 500 req/mo free | AVIATIONSTACK_KEY |
| Cesium Ion | High-res satellite imagery basemap | Unlimited for non-commercial OSS | VITE_CESIUM_ION_TOKEN |
| AeroDataBox (RapidAPI) | Aircraft type, registration, real-time ETA | 2,000 req/mo free tier | AERODATABOX_KEY |

## 3.2 Environment Variables

Create .env.example with the following keys. The agent must never hard-code any API key.

# .env.example

VITE_CESIUM_ION_TOKEN=your_cesium_ion_token_here

VITE_API_BASE_URL=http://localhost:3001

# Server-side only (never exposed to frontend)

OPENSKY_USER=optional_opensky_username

OPENSKY_PASS=optional_opensky_password

AVIATIONSTACK_KEY=your_aviationstack_api_key

AERODATABOX_KEY=your_aerodatabox_rapidapi_key

PORT=3001

NODE_ENV=development

## 3.3 Node.js & Toolchain Requirements

- Node.js >= 20.x LTS

- npm >= 10.x or pnpm >= 9.x

- Git >= 2.40

- A modern Chromium-based browser for testing (Cesium requires WebGL 2.0)

## 3.4 Package Dependencies

### 3.4.1 Frontend (src/) — package.json dependencies

- cesium ^1.116.0

- react ^18.3.0

- react-dom ^18.3.0

- zustand ^4.5.0

- @tanstack/react-query ^5.0.0

- tailwind-merge ^2.3.0

- clsx ^2.1.0

- date-fns ^3.6.0

- fuse.js ^7.0.0     (fuzzy search)

- react-spring ^9.7.3  (animation)

### 3.4.2 Frontend devDependencies

- vite ^5.3.0

- vite-plugin-cesium ^1.3.0

- @vitejs/plugin-react ^4.3.0

- typescript ^5.5.0

- tailwindcss ^3.4.0

- autoprefixer ^10.4.0

- postcss ^8.4.0

- @types/react ^18.3.0

- @types/react-dom ^18.3.0

- eslint ^9.0.0

- @typescript-eslint/parser ^7.0.0

- vitest ^1.6.0

- @testing-library/react ^16.0.0

- @testing-library/user-event ^14.5.0

### 3.4.3 Backend (server/) — additional

- express ^4.19.0

- cors ^2.8.5

- dotenv ^16.4.0

- node-fetch ^3.3.2

- express-rate-limit ^7.3.0

- @types/express ^4.17.0

- tsx ^4.15.0  (dev server runner)

# 4. Step-by-Step Implementation Plan

Each phase must be completed and verified before proceeding to the next. Verification criteria are listed at the end of each phase.

## Phase 1 — Repository Initialization & Toolchain Setup

### Step 1.1 — Create GitHub Repository

- Create a new public GitHub repository named aeroglobe

- Clone locally: git clone https://github.com/<org>/aeroglobe.git && cd aeroglobe

- Set default branch to main

### Step 1.2 — Initialize Vite + React + TypeScript Project

- Run: npm create vite@latest . -- --template react-ts

- Accept overwrite prompt (existing README.md)

- Run: npm install

### Step 1.3 — Install All Dependencies

- Install frontend prod deps:

npm install cesium react zustand @tanstack/react-query tailwind-merge clsx date-fns fuse.js react-spring

- Install frontend dev deps:

npm install -D vite-plugin-cesium @vitejs/plugin-react typescript tailwindcss autoprefixer postcss @types/react @types/react-dom eslint @typescript-eslint/parser vitest @testing-library/react @testing-library/user-event

- Install backend deps:

npm install express cors dotenv node-fetch express-rate-limit

npm install -D @types/express tsx

### Step 1.4 — Configure Tailwind CSS

- Run: npx tailwindcss init -p  (generates tailwind.config.js and postcss.config.cjs)

- Rename tailwind.config.js to tailwind.config.ts

- Set content array in tailwind.config.ts to: ['./index.html', './src/**/*.{ts,tsx}']

- Add Tailwind directives to src/index.css: @tailwind base; @tailwind components; @tailwind utilities;

### Step 1.5 — Configure Vite (vite.config.ts)

Create vite.config.ts with the following content:

import { defineConfig } from 'vite'

import react from '@vitejs/plugin-react'

import cesium from 'vite-plugin-cesium'

export default defineConfig({

plugins: [react(), cesium()],

server: { proxy: { '/api': 'http://localhost:3001' } },

build: { chunkSizeWarningLimit: 3000 },

define: { CESIUM_BASE_URL: JSON.stringify('/cesium') }

})

### Step 1.6 — Configure TypeScript

- Edit tsconfig.json: set strict: true, target: ES2022, lib: [ES2022, DOM, DOM.Iterable]

- Create tsconfig.node.json for vite.config.ts with module: ESNext

### Step 1.7 — Create .gitignore

- Add: node_modules, dist, .env.local, .env, *.local, coverage, .DS_Store

### Step 1.8 — Create .env.example and .env.local

- Create .env.example with all keys as shown in Section 3.2

- Create .env.local with actual values (obtained from developer)

### Step 1.9 — Create ESLint Config

- Create .eslintrc.cjs with typescript-eslint recommended rules

- Add lint script to package.json: "lint": "eslint src --ext .ts,.tsx"

PHASE 1 VERIFICATION: npm run dev starts without errors. Browser opens http://localhost:5173 showing Vite/React default screen.

## Phase 2 — TypeScript Types & Data Models

### Step 2.1 — Create src/types/flight.ts

Define the following interfaces:

interface AircraftState {

icao24: string;         // ICAO 24-bit address

callsign: string | null;

originCountry: string;

longitude: number;

latitude: number;

baroAltitude: number | null;  // meters

velocity: number | null;      // m/s

trueTrack: number | null;     // degrees (heading)

onGround: boolean;

lastContact: number;          // Unix timestamp

}

interface FlightDetail {

flightNumber: string;

airline: string;

airlineIata: string;

originIata: string;

originCity: string;

destinationIata: string;

destinationCity: string;

departureTime: string;

arrivalTime: string;

status: FlightStatus;

aircraftType: string;

registration: string;

routeCoordinates: [number, number][];  // [lon, lat] pairs

}

type FlightStatus = 'scheduled' | 'active' | 'landed' | 'cancelled' | 'diverted';

interface Flight extends AircraftState { detail?: FlightDetail; }

### Step 2.2 — Create src/types/filters.ts

interface FilterState {

airlines: string[];         // empty = all

regions: string[];          // continent codes

altitudeRange: [number, number];  // [min, max] feet

aircraftTypes: string[];

statuses: FlightStatus[];

searchQuery: string;

}

PHASE 2 VERIFICATION: npx tsc --noEmit passes with zero errors.

## Phase 3 — Backend API Proxy Server

### Step 3.1 — Create server/index.ts

Express server that:

- Loads dotenv

- Mounts CORS middleware (allow localhost:5173 and production domain)

- Mounts rate-limit middleware (100 req/min per IP)

- Registers routes from server/routes/flights.ts and server/routes/search.ts

- Listens on process.env.PORT or 3001

### Step 3.2 — Create server/routes/flights.ts

Implement the following endpoints:

- GET /api/flights/live — Fetches OpenSky Network /states/all endpoint, transforms response into AircraftState[], caches for 15 seconds, returns JSON

- GET /api/flights/live?bbox=lon_min,lat_min,lon_max,lat_max — Bounding box query

- GET /api/flights/:icao24/detail — Fetches from AviationStack using callsign, returns FlightDetail

### Step 3.3 — Implement OpenSky Client in server/routes/flights.ts

OpenSky REST endpoint: https://opensky-network.org/api/states/all

Response JSON has field states which is an array of 17-element arrays. Map index to field names:

- 0: icao24, 1: callsign, 2: origin_country, 5: longitude, 6: latitude, 7: baro_altitude, 9: velocity, 10: true_track, 8: on_ground, 4: last_contact

### Step 3.4 — Implement server/middleware/cache.ts

Simple in-memory Map<string, {data, expiry}> with get(key) and set(key, data, ttlSeconds) methods. Export as singleton cacheStore.

### Step 3.5 — Create server/routes/search.ts

- GET /api/search?q=<query> — Searches active flight callsigns + city names, returns array of matching Flight summaries

### Step 3.6 — Add server dev script to package.json

"server": "tsx watch server/index.ts"

"dev:all": "concurrently 'npm run dev' 'npm run server'"

- Install concurrently: npm install -D concurrently

PHASE 3 VERIFICATION: npm run server starts. curl http://localhost:3001/api/flights/live returns JSON array of aircraft.

## Phase 4 — Zustand State Stores

### Step 4.1 — Create src/store/flightStore.ts

State shape:

- flights: Map<string, Flight>  (keyed by icao24)

- selectedFlightId: string | null

- lastUpdated: Date | null

Actions:

- setFlights(states: AircraftState[]) — upserts all

- setFlightDetail(icao24, detail: FlightDetail)

- selectFlight(icao24: string | null)

### Step 4.2 — Create src/store/filterStore.ts

State: FilterState (from types). Actions: setFilter(partial), resetFilters(). Computed getter: filteredFlights(flights: Map) — applies all active filters using Fuse.js for text search and range/set comparisons for others.

### Step 4.3 — Create src/store/uiStore.ts

State:

- sidebarOpen: boolean

- filterPanelOpen: boolean

- globeSkin: 'dark' | 'light'

- playbackTime: Date | null  (null = live)

### Step 4.4 — Create src/store/index.ts

Re-export all three stores for clean imports.

PHASE 4 VERIFICATION: Unit tests in tests/unit/flightStore.test.ts pass. Test: setFlights populates map; filteredFlights with airline filter returns subset.

## Phase 5 — Data Fetching Hooks

### Step 5.1 — Create src/services/flightPoller.ts

Class FlightPoller with:

- start(intervalMs) — begins polling /api/flights/live, calls flightStore.setFlights on each response

- stop() — clears interval

- setInterval default: 15,000 ms (15 seconds)

### Step 5.2 — Create src/hooks/useFlightData.ts

React hook that:

- On mount: creates FlightPoller instance and starts it

- On unmount: stops poller

- Returns { flights, lastUpdated, isLoading, error }

### Step 5.3 — Create src/hooks/useSearch.ts

Uses React Query to call /api/search?q=query with 300ms debounce. Returns { results, isSearching }.

### Step 5.4 — Create src/services/aviationstack.ts

fetchFlightDetail(callsign: string): Promise<FlightDetail> — calls server /api/flights/:icao24/detail which proxies to AviationStack. Handles errors gracefully; returns null on 404.

PHASE 5 VERIFICATION: Open browser Network tab. After app loads, requests to /api/flights/live fire every 15s and return 200.

## Phase 6 — CesiumJS Globe Integration

### Step 6.1 — Create src/globe/GlobeViewer.tsx

React component that:

- Creates a div ref for the Cesium container

- On mount: initializes Cesium.Viewer with the following options:

- ion.defaultAccessToken = import.meta.env.VITE_CESIUM_ION_TOKEN

- baseLayerPicker: false

- geocoder: false, homeButton: false, sceneModePicker: false, navigationHelpButton: false, animation: false, timeline: false, fullscreenButton: false

- terrainProvider: Cesium.createWorldTerrain()

- Sets viewer.scene.globe.enableLighting = true for day/night shading

- Stores viewer instance in a ref and exposes via context

- On unmount: calls viewer.destroy()

### Step 6.2 — Create src/globe/layers.ts

Functions:

- applyDarkSkin(viewer) — sets Bing Maps aerial as basemap, adds dark atmosphere tint

- applyLightSkin(viewer) — sets Bing Maps road as basemap

- Both functions clear existing imagery layers first

### Step 6.3 — Create src/globe/entities.ts

Aircraft entity management:

- syncAircraftEntities(viewer, flights: Map<string, Flight>) — for each flight: if entity exists, update position and orientation; if new, create entity with aircraft billboard icon; remove entities no longer in flights map

Billboard properties:

- image: inline SVG airplane icon (pointing up, colored by altitude tier: green < 10,000ft, yellow 10,000-30,000ft, cyan > 30,000ft)

- rotation: -Cesium.Math.toRadians(trueTrack) to orient aircraft correctly

- scale: 0.6, eyeOffset: new Cesium.Cartesian3(0, 0, -10000)

- On click: select flight in store, fetch detail, fly camera to aircraft

### Step 6.4 — Create src/globe/paths.ts

Functions:

- drawFlightPath(viewer, flight: FlightDetail) — renders a glowing polyline from origin airport to destination airport via great-circle interpolation using Cesium.PolylineGlowMaterialProperty

- clearFlightPaths(viewer) — removes all path entities with id prefix 'path-'

- Great-circle arc: use Cesium.EllipsoidGeodesic to compute 64 interpolated points between origin and destination coordinates

### Step 6.5 — Create src/globe/camera.ts

Functions:

- flyToFlight(viewer, flight: Flight) — viewer.camera.flyTo with destination above the aircraft at 800km altitude, 2-second duration

- flyToRoute(viewer, origin: [lon,lat], dest: [lon,lat]) — fits camera to show full route, computes bounding rectangle

### Step 6.6 — Create src/hooks/useGlobe.ts

Hook that:

- Accesses CesiumViewer from context

- Watches flightStore.flights and calls syncAircraftEntities on change

- Watches flightStore.selectedFlightId and calls drawFlightPath / flyToFlight on change

- Watches uiStore.globeSkin and calls applyDarkSkin / applyLightSkin

PHASE 6 VERIFICATION: Globe renders in browser. Aircraft dots appear and move on each poll. Clicking an aircraft selects it.

## Phase 7 — Search UI Components

### Step 7.1 — Create src/components/search/SearchBar.tsx

Floating search input in the top-center of the screen:

- Tailwind: fixed top-4 left-1/2 -translate-x-1/2 z-50

- Glassmorphism style: bg-slate-900/80 backdrop-blur-md rounded-2xl border border-slate-600

- Input placeholder: 'Search flights, routes, airports...'

- Magnifying glass icon (SVG inline, left side)

- On input change: updates filterStore.searchQuery

- On focus: expands SearchResults dropdown below

### Step 7.2 — Create src/components/search/SearchResults.tsx

Dropdown list shown when search query is non-empty:

- Shows up to 8 results

- Each result: airline logo placeholder + flight number + route (ORD -> LAX) + status badge

- On click: selectFlight(icao24) + flyToFlight

- Loading spinner when useSearch.isSearching = true

PHASE 7 VERIFICATION: Type a flight number (e.g., UA123) in search box. Results appear within 500ms.

## Phase 8 — Filter Panel

### Step 8.1 — Create src/components/filters/FilterPanel.tsx

Collapsible left sidebar panel:

- Toggle button: filter icon, top-left of screen

- Slide-in animation using react-spring useSpring translateX

- Contains sections: Airline, Altitude, Region, Status, Aircraft Type

### Step 8.2 — Create src/components/filters/AirlineFilter.tsx

Multi-select checkboxes for top 20 airlines by IATA code. Airlines are derived from current flights in store (dynamic list, sorted by count). Includes 'Select All' / 'Clear' buttons.

### Step 8.3 — Create src/components/filters/AltitudeFilter.tsx

Dual-handle range slider component:

- Range: 0 ft to 45,000 ft

- Default: 0 to 45,000 (all)

- Displays current min/max values in formatted thousands (FL350 style)

- Updates filterStore.altitudeRange on change

### Step 8.4 — Create src/components/filters/RegionFilter.tsx

Toggle buttons for world regions: North America, South America, Europe, Asia, Africa, Oceania, Middle East. Each toggles inclusion in filterStore.regions.

### Step 8.5 — Create src/components/filters/StatusFilter.tsx

Pill-style toggle buttons for: Active, Scheduled, Landed, Diverted, Cancelled.

PHASE 8 VERIFICATION: Selecting 'Europe' region filter visibly reduces aircraft shown on globe. Altitude slider at 35,000–45,000 shows only high-altitude flights.

## Phase 9 — Flight Detail Panel

### Step 9.1 — Create src/components/flight/FlightCard.tsx

Slide-up card from bottom-right when a flight is selected:

- Header: Airline logo + Flight number (large) + Status badge (colored pill)

- Route row: Origin city/IATA → arrow icon → Destination city/IATA

- Stats grid (2x3):

- Altitude — e.g., 37,000 ft (FL370)

- Speed — e.g., 487 kts

- Heading — e.g., 285° NW

- Aircraft — e.g., Boeing 737-800

- Registration — e.g., N12345

- ETA — e.g., 14:32 UTC

- 'View Full Route' button — calls flyToRoute and drawFlightPath for full arc

- Close (X) button top-right — calls selectFlight(null) and clearFlightPaths

- Loading skeleton shown while FlightDetail is being fetched

### Step 9.2 — Create src/components/flight/FlightList.tsx

Scrollable right sidebar showing filtered flights list:

- Virtual list using CSS overflow-y:auto; render only visible rows

- Each row: airline tag + callsign + origin→dest if detail available + altitude chip

- Sorted by: altitude desc by default

- Flight count shown at top: '4,217 aircraft'

PHASE 9 VERIFICATION: Click an aircraft on the globe. FlightCard slides up with correct data. View Full Route draws glowing arc across globe.

## Phase 10 — App Shell & Layout

### Step 10.1 — Create src/components/layout/Shell.tsx

Root layout component:

- Full viewport div: w-screen h-screen overflow-hidden bg-black

- GlobeViewer rendered as absolute full-screen background

- TopBar rendered at z-40

- SearchBar at z-50

- FilterPanel at z-40 left side

- FlightList at z-40 right side (if sidebarOpen)

- FlightCard at z-50 bottom-right

### Step 10.2 — Create src/components/layout/TopBar.tsx

Top navigation bar:

- Left: AeroGlobe logo (SVG globe icon + wordmark)

- Center: live flight counter badge with pulsing dot indicator

- Right: globe skin toggle (dark/light), sidebar toggle button, GitHub link

### Step 10.3 — Update src/App.tsx

Wrap app in QueryClientProvider (React Query), call useFlightData hook to start polling, render Shell.

### Step 10.4 — Update src/main.tsx

Standard ReactDOM.createRoot render. Import index.css.

PHASE 10 VERIFICATION: Full app renders. Globe fills screen. TopBar, search, filter toggle all visible. No console errors.

## Phase 11 — Time Scrubber (Playback Feature)

### Step 11.1 — Create src/components/timeline/TimeScrubber.tsx

Horizontal scrubber bar at the bottom of the screen:

- Hidden by default; toggle via clock icon in TopBar

- Range: past 24 hours to present

- Current position shown as formatted UTC time

- Play/pause button: animates scrubber forward in time

- When playbackTime !== null, the poller fetches OpenSky historical endpoint instead of live

### Step 11.2 — Update FlightPoller to support historical mode

When playbackTime is set in uiStore, use OpenSky endpoint: /states/all?time=<unix_timestamp> (requires registered OpenSky account). When null, use live /states/all endpoint.

PHASE 11 VERIFICATION: Drag scrubber to 6 hours ago. Aircraft positions reflect that historical moment.

## Phase 12 — Globe Visual Polish

### Step 12.1 — Custom Aircraft Billboards

Create src/utils/aircraftIcon.ts with function getAircraftSvg(altitudeFt, selected): string. Returns inline SVG of airplane silhouette. Selected aircraft: bright white with glow ring. Altitude color tiers defined in Section 6.3.

### Step 12.2 — Atmospheric Effects

In GlobeViewer.tsx after initialization:

- viewer.scene.skyAtmosphere.show = true

- viewer.scene.fog.enabled = true; viewer.scene.fog.density = 0.0001

- viewer.scene.globe.showGroundAtmosphere = true

- For dark skin: scene.backgroundColor = Cesium.Color.BLACK

### Step 12.3 — Flight Arc Animation

In paths.ts: animate the arc with a polyline with PolylineTrailLinkMaterialProperty (custom GLSL material) to create a moving light sweep effect along the route. Alternatively, use Cesium.PolylineGlowMaterialProperty with glowPower: 0.3.

### Step 12.4 — Label Rendering

Aircraft entities should show label (callsign) only when viewer camera altitude < 2,000 km. Implement in entities.ts using viewer.camera.positionCartographic.height to toggle label.show dynamically.

PHASE 12 VERIFICATION: Globe looks polished at night: atmosphere glow visible, selected flight arc glows. Labels appear when zoomed in.

## Phase 13 — Testing

### Step 13.1 — Configure Vitest

Add to vite.config.ts:

test: { globals: true, environment: 'jsdom', setupFiles: ['./tests/setup.ts'] }

- Create tests/setup.ts importing @testing-library/jest-dom

### Step 13.2 — Write Unit Tests: tests/unit/geo.test.ts

- Test greatCirclePoints returns N interpolated coordinates

- Test haversineDistance returns correct km for known city pairs

### Step 13.3 — Write Unit Tests: tests/unit/flightStore.test.ts

- Test setFlights populates store correctly

- Test filteredFlights with airline=['AAL'] returns only American Airlines flights

- Test altitudeRange filter removes out-of-range aircraft

### Step 13.4 — Write Component Tests: tests/components/SearchBar.test.tsx

- Test typing in search box updates filterStore.searchQuery

- Test clearing search input resets query to empty string

### Step 13.5 — Write Component Tests: tests/components/FlightCard.test.tsx

- Test FlightCard renders flight number and route when passed FlightDetail

- Test clicking close button dispatches selectFlight(null)

### Step 13.6 — Add test scripts to package.json

"test": "vitest run"

"test:watch": "vitest"

"test:coverage": "vitest run --coverage"

PHASE 13 VERIFICATION: npm test passes all tests with zero failures.

## Phase 14 — CI/CD with GitHub Actions

### Step 14.1 — Create .github/workflows/ci.yml

Workflow triggers: on push and pull_request to main. Steps:

- actions/checkout@v4

- actions/setup-node@v4 with node-version: 20

- npm ci

- npm run lint

- npm test

- npm run build

### Step 14.2 — Create .github/workflows/deploy.yml

Triggers: on push to main only. Steps:

- actions/checkout@v4

- actions/setup-node@v4

- npm ci

- npm run build

- peaceiris/actions-gh-pages@v4 with publish_dir: ./dist

Required: set VITE_CESIUM_ION_TOKEN as a GitHub Actions secret. Reference as: ${{ secrets.VITE_CESIUM_ION_TOKEN }} in env block of build step.

PHASE 14 VERIFICATION: Push to main triggers both workflows. CI passes. Deploy workflow publishes to gh-pages branch. Site accessible at https://<org>.github.io/aeroglobe.

## Phase 15 — README & Documentation

### Step 15.1 — Create README.md with the following sections:

- Project banner image (screenshot of globe)

- Description: one paragraph

- Live Demo link

- Tech Stack badge table

- Prerequisites: Node 20, API keys

- Local Setup: step-by-step git clone → npm install → copy .env → npm run dev:all

- API Keys: link to each service's registration page

- Architecture diagram description (reference Section 3 of this plan)

- Contributing guide

- License: MIT

### Step 15.2 — Add MIT License file

- Create LICENSE file with standard MIT license text, year and author filled in

PHASE 15 VERIFICATION: README renders correctly on GitHub repo home page.

## Phase 16 — Final Integration & Performance

### Step 16.1 — Performance Audit

- Open Chrome DevTools Performance tab, record 30 seconds of globe interaction

- Ensure main thread is not blocked more than 50ms during entity sync

- If entity sync is slow: batch Cesium entity updates in requestAnimationFrame

### Step 16.2 — Bundle Size Optimization

- Run: npm run build and check output sizes

- Cesium is large (~2MB). Ensure vite-plugin-cesium correctly externalizes Cesium static assets

- Enable Gzip/Brotli at the hosting layer (Vercel does this automatically)

### Step 16.3 — Responsive Layout Check

- Test on 1440px desktop, 1024px laptop, 768px tablet

- On tablet: filter panel auto-closes; search bar scales to 90% width

- Flight card full-width on screens < 768px

### Step 16.4 — Error Boundary Implementation

- Wrap GlobeViewer in a React ErrorBoundary component

- Fallback UI: 'Globe failed to load. WebGL may not be supported in this browser.'

### Step 16.5 — API Rate Limit Handling

- In flightPoller.ts: on 429 HTTP response, increase polling interval to 60s and show toast notification

- In FlightDetail fetch: on AviationStack API failure, show partial data with note 'Route details unavailable'

PHASE 16 VERIFICATION: Lighthouse performance score >= 75 on production build. No unhandled promise rejections in console.

# 5. Critical Data Flow Diagrams

## 5.1 Live Flight Update Cycle

The following sequence must execute every 15 seconds:

- FlightPoller.tick() fires

- GET /api/flights/live → Express server

- Server checks cacheStore for 'opensky-live' key

- Cache HIT: returns cached AircraftState[] immediately

- Cache MISS: fetch https://opensky-network.org/api/states/all, transform array, store in cache with TTL=14s, return

- Frontend receives AircraftState[], calls flightStore.setFlights()

- Zustand store updates flights Map

- useGlobe hook detects change, calls syncAircraftEntities(viewer, flights)

- Cesium entities updated: positions interpolated, rotations updated

- Globe re-renders automatically via Cesium's internal render loop

## 5.2 Flight Selection Detail Fetch

- User clicks aircraft entity on globe

- Cesium click handler fires: flightStore.selectFlight(icao24)

- FlightCard component renders in loading state (skeleton)

- useFlightData detects selectedFlightId changed

- GET /api/flights/:icao24/detail

- Server calls AviationStack API with callsign parameter

- Detail mapped to FlightDetail interface, returned as JSON

- flightStore.setFlightDetail(icao24, detail) called

- FlightCard re-renders with full detail data

- camera.flyToFlight(viewer, flight) called: camera smoothly orbits to aircraft

- paths.drawFlightPath(viewer, detail) renders glowing arc

## 5.3 Filter Application Flow

- User adjusts filter in FilterPanel (e.g., toggles airline)

- FilterStore action updates filterStore state

- filterStore.filteredFlights getter recomputes filtered set from all flights in flightStore

- useGlobe hook subscribed to filteredFlights output

- syncAircraftEntities called with filtered set

- Removed aircraft: entity.show = false (not deleted, for performance)

- Added aircraft: entity.show = true

- FlightList component re-renders with filtered sorted array

# 6. OpenSky Network API Reference

## 6.1 Live States Endpoint

GET https://opensky-network.org/api/states/all

GET https://opensky-network.org/api/states/all?lamin=<>&lomin=<>&lamax=<>&lomax=<>

Response shape:

{

"time": 1696000000,

"states": [

[ "a12345",  "UAL123  ", "United States", 1696000000, 1696000000,

-87.6298, 41.8781, 10000.0, false, 230.0, 270.0, 0.0, null, 10500.0, null, false, 0 ]

]

}

## 6.2 State Vector Index Mapping

| Index | Field | Notes |
| --- | --- | --- |
| 0 | icao24 | Unique ICAO 24-bit transponder hex address |
| 1 | callsign | Flight number string (may be null or padded with spaces) |
| 2 | origin_country | Country of aircraft registration |
| 3 | time_position | Unix timestamp of last position update (may be null) |
| 4 | last_contact | Unix timestamp of last ADS-B message received |
| 5 | longitude | WGS-84 longitude in decimal degrees (may be null) |
| 6 | latitude | WGS-84 latitude in decimal degrees (may be null) |
| 7 | baro_altitude | Barometric altitude in meters (may be null) |
| 8 | on_ground | Boolean: true if aircraft is on ground surface |
| 9 | velocity | Ground speed in m/s (may be null) |
| 10 | true_track | True heading in degrees clockwise from north (may be null) |
| 13 | geo_altitude | Geometric altitude in meters (may be null) |

## 6.3 Historical Endpoint (Registered Users Only)

GET https://opensky-network.org/api/states/all?time=<unix_timestamp>

Returns aircraft states at a specific UNIX timestamp. Requires valid OPENSKY_USER and OPENSKY_PASS credentials in Basic Auth header. Timestamps must be within the past 1 hour for free accounts.

# 7. CesiumJS Key Implementation Patterns

## 7.1 Viewer Initialization Pattern

const viewer = new Cesium.Viewer(containerRef.current, {

terrainProvider: await Cesium.createWorldTerrainAsync(),

imageryProvider: new Cesium.IonImageryProvider({ assetId: 2 }),

baseLayerPicker: false,

animation: false,

timeline: false,

creditContainer: document.createElement('div'), // hide credits

});

viewer.scene.globe.enableLighting = true;

viewer.scene.screenSpaceCameraController.enableCollisionDetection = false;

## 7.2 Adding Aircraft Entity

viewer.entities.add({

id: `aircraft-${icao24}`,

position: Cesium.Cartesian3.fromDegrees(longitude, latitude, baroAltitude),

billboard: {

image: getAircraftSvg(altitudeFt, false),

rotation: -Cesium.Math.toRadians(trueTrack ?? 0),

alignedAxis: Cesium.Cartesian3.UNIT_Z,

width: 24, height: 24,

scaleByDistance: new Cesium.NearFarScalar(1.5e5, 1.5, 8e6, 0.3),

translucencyByDistance: new Cesium.NearFarScalar(1e7, 1.0, 2e7, 0.0)

}

});

## 7.3 Great-Circle Arc Rendering

const geodesic = new Cesium.EllipsoidGeodesic(

Cesium.Cartographic.fromDegrees(originLon, originLat),

Cesium.Cartographic.fromDegrees(destLon, destLat)

);

const points = Array.from({ length: 64 }, (_, i) => {

const pos = geodesic.interpolateUsingFraction(i / 63);

return Cesium.Cartesian3.fromRadians(pos.longitude, pos.latitude, 50000);

});

viewer.entities.add({

id: `path-${flightNumber}`,

polyline: {

positions: points,

width: 2.5,

material: new Cesium.PolylineGlowMaterialProperty({

glowPower: 0.25, color: Cesium.Color.CYAN

})

}

});

# 8. Deployment & Environment Configuration

## 8.1 Local Development

- Copy .env.example to .env.local

- Fill in all API keys

- Run: npm run dev:all

- Frontend: http://localhost:5173

- Backend API: http://localhost:3001

## 8.2 GitHub Pages Deployment (Static Frontend Only)

Note: GitHub Pages deploys only the static frontend. The Express server must be deployed separately or the frontend must call OpenSky directly (no API key needed for live endpoint).

- Set VITE_API_BASE_URL= (empty string) in GitHub Actions env for direct browser calls

- Update opensky.ts to call OpenSky directly from the browser when API_BASE_URL is empty

- This works because OpenSky /states/all supports CORS

- AviationStack calls (requiring API key) still go through a server; deploy server to Railway, Render, or Vercel Functions

## 8.3 Full-Stack Deployment on Vercel

- Create vercel.json in repo root:

{

"buildCommand": "npm run build",

"outputDirectory": "dist",

"rewrites": [{ "source": "/api/(.*)", "destination": "/api/$1" }]

}

- Move server routes to /api/*.ts (Vercel serverless functions format)

- Set all environment variables in Vercel project settings

# 9. Agent Execution Checklist

The agent must check off each item in order. Do not proceed past a failing item without resolving it.

| # | Task | Pass Criteria |
| --- | --- | --- |
| 1 | GitHub repo created and cloned locally | git status shows clean |
| 2 | Vite + React + TypeScript scaffold created | npm run dev starts |
| 3 | All npm dependencies installed | node_modules exists, no peer errors |
| 4 | Tailwind configured and compiling | Tailwind class applies color in browser |
| 5 | vite.config.ts with cesium plugin configured | Build succeeds with no Cesium errors |
| 6 | .env.example + .env.local created | import.meta.env.VITE_CESIUM_ION_TOKEN defined |
| 7 | All TypeScript type files created | tsc --noEmit passes |
| 8 | Express server with /api/flights/live route | curl returns aircraft JSON |
| 9 | Zustand stores implemented | Unit tests pass |
| 10 | FlightPoller polling and updating store | Network tab shows 15s interval requests |
| 11 | GlobeViewer renders Cesium globe | Globe visible in browser |
| 12 | Aircraft entities rendered on globe | Airplane icons visible on globe |
| 13 | Click-to-select aircraft working | FlightCard appears on click |
| 14 | FlightDetail API fetches route data | Origin/dest shown in FlightCard |
| 15 | Flight path arc drawn on selection | Glowing arc visible on globe |
| 16 | SearchBar with query updating store | Typing reduces shown flights |
| 17 | SearchResults dropdown functional | Results appear under search bar |
| 18 | FilterPanel with all 4 filter types | Each filter changes visible flights |
| 19 | FlightList sidebar with live count | List scrolls, count updates |
| 20 | Globe skin toggle (dark/light) | Imagery layer changes |
| 21 | Time scrubber component built | Scrubber renders and animates |
| 22 | All unit and component tests passing | npm test: 0 failures |
| 23 | GitHub Actions CI workflow passing | Green check on GitHub |
| 24 | GitHub Pages deployment live | Site loads at gh-pages URL |
| 25 | README complete and accurate | Renders correctly on GitHub |

# 10. Known Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| OpenSky rate limit exceeded (>1500 req/hr) | High | Server-side caching with 14s TTL, register for free OpenSky account (4x higher limit), implement exponential backoff on 429 |
| Cesium bundle size causes slow initial load | Medium | vite-plugin-cesium splits Cesium to separate chunk, CDN-served static assets, lazy-load globe component |
| WebGL not supported in user browser | Medium | ErrorBoundary with clear message + link to supported browsers, check Cesium.supportsWebGL() on mount |
| AviationStack 500 req/mo exhausted | Medium | Cache FlightDetail responses in server for 1hr, fall back to AeroDataBox API, show partial data gracefully |
| OpenSky returns null lat/lon for aircraft | Low | Filter out aircraft with null longitude or latitude in setFlights() before passing to Cesium |
| Too many Cesium entities causes frame drop | Medium | Limit entities to bounding box of current camera view, LOD: hide entities when camera > 12,000km altitude, only render filtered set |
| API keys exposed in GitHub repo | Critical | .gitignore .env.local, all server-side keys never sent to frontend bundle, Vite only exposes VITE_ prefixed vars |

# 11. Appendix — Useful Reference URLs

- CesiumJS Docs: https://cesium.com/learn/cesiumjs/ref-doc/

- OpenSky Network API: https://openskynetwork.github.io/opensky-api/

- AviationStack API: https://aviationstack.com/documentation

- AeroDataBox (RapidAPI): https://rapidapi.com/aedbx-aedbx/api/aerodatabox

- Vite Plugin Cesium: https://github.com/nshen/vite-plugin-cesium

- Cesium Ion Sign Up: https://ion.cesium.com/signup

- OpenSky Registration: https://opensky-network.org/index.php?option=com_users&view=registration

- Zustand Docs: https://docs.pmnd.rs/zustand/getting-started/introduction

- React Query Docs: https://tanstack.com/query/v5/docs/framework/react/overview

End of AeroGlobe Implementation Plan — v1.0